Enterprise Application PR Backlog
Maryland Dental Access Navigator

Version 1.0 • February 21, 2026

Purpose

This document lists all planned pull requests (PRs) to build the platform end-to-end. Each PR is intentionally small and reviewable, mapped to an Epic/Story/Ticket, with scope, acceptance criteria, dependencies, and test expectations.

Key decisions

Matching is asynchronous (intake creates a match job; UI polls for completion).

Admin-only operations (no partner portal in v1).

Notifications supported (SMS and email) behind feature flags and explicit opt-in.

PR sizing rules

One PR per ticket whenever possible (target: 300-600 LOC).

Cross-cutting work splits into separate PRs: (1) backend contract + tests, (2) frontend wiring + UX, (3) infra wiring.

Every PR includes tests appropriate to its layer (unit/contract/e2e) and updates to docs/runbooks if behavior changes.

# PR Index

Tables below are grouped by sprint for readability.

## S0 PRs

| PR ID | Team | Epic | Title | Depends On |
| --- | --- | --- | --- | --- |
| PR-PLAT-001 | Platform | E-01 Foundations | Monorepo scaffold + workspace layout | - |
| PR-PLAT-002 | Platform | E-01 Foundations | CI pipeline: build, test, typecheck, security scan | PR-PLAT-001 |
| PR-DATA-001 | Data/Backend | E-02 DB Layer | DB migrations framework + PostGIS enablement | PR-PLAT-001 |
| PR-DATA-002 | Data/Backend | E-02 DB Layer | DB enums + constraints aligned to schema | PR-DATA-001 |
| PR-PLAT-003 | Platform | E-12 Launch/Infra | IaC baseline: networking, DB, secrets, environments | PR-PLAT-001, PR-DATA-001 |
| PR-PLAT-004 | Platform | E-01 Foundations | Observability baseline: logs, traces, metrics dashboards | PR-PLAT-002 |
| PR-SEC-001 | Security | E-11 Security/Privacy | Threat model + privacy posture (re-identification, triage) | - |

## S1 PRs

| PR ID | Team | Epic | Title | Depends On |
| --- | --- | --- | --- | --- |
| PR-BE-001 | Backend | E-05 Intake | Sessions API: POST /sessions with validation | PR-DATA-002, PR-PLAT-004 |
| PR-BE-002 | Backend | E-04 Triage Safety | Triage red-flag evaluator (server-side) | PR-BE-001, PR-DATA-002 |
| PR-BE-003 | Backend | E-06A Async Matching | Match jobs table + enqueue contract | PR-DATA-002, PR-BE-001 |
| PR-PLAT-005 | Platform | E-06A Async Matching | Queue + DLQ provisioning for match jobs | PR-PLAT-003, PR-BE-003 |
| PR-BE-004 | Backend | E-06A Async Matching | Match job status endpoint: GET /match-jobs/:id | PR-BE-003 |
| PR-WORK-001 | Backend/Worker | E-06A Async Matching | Worker skeleton: consume, heartbeat, complete/fail | PR-PLAT-005, PR-BE-003 |
| PR-FE-001 | Frontend | E-03 Website Shell | App shell + global disclaimers + basic routing | PR-PLAT-001 |
| PR-FE-002 | Frontend | E-03 Website Shell | Intake state machine + stepper | PR-FE-001 |
| PR-FE-003 | Frontend | E-05 Intake | Intake screens v1: complaint, insurance, zip/location, travel | PR-FE-002 |
| PR-FE-004 | Frontend | E-04/Triage + E-05 Intake | Submit intake to API + handle triage response | PR-BE-001, PR-BE-002, PR-FE-003 |
| PR-FE-005 | Frontend | E-06A Async Matching | Loading + polling page for async matching | PR-BE-004, PR-FE-004 |

## S2 PRs

| PR ID | Team | Epic | Title | Depends On |
| --- | --- | --- | --- | --- |
| PR-BE-005 | Backend/Worker | E-06 Matching | Matching Phase 1: hard filters (eligibility, service, plan, radius) | PR-WORK-001, PR-DATA-002 |
| PR-DATA-003 | Data/Backend | E-02 DB Layer | Seed harness: synthetic clinics + scenarios for testing | PR-DATA-002 |
| PR-BE-006 | Backend/Worker | E-06 Matching | Matching Phase 2: scoring framework + weights config | PR-BE-005, PR-DATA-003 |
| PR-DATA-004 | Data/ML | E-06 Matching | Freshness scoring view + integration | PR-DATA-002, PR-BE-006 |
| PR-DATA-005 | Data/ML | E-06 Matching | Load-balancing penalty view + integration | PR-DATA-002, PR-BE-006 |
| PR-BE-007 | Backend/Worker | E-06 Matching | Matching Phase 3: bucket + rank + write recommendations | PR-BE-006, PR-DATA-004, PR-DATA-005 |
| PR-BE-008 | Backend | E-07 Results | Recommendations read API: GET /sessions/:id/recommendations | PR-BE-007 |
| PR-FE-006 | Frontend | E-07 Results | Results page v1: bucket sections + clinic cards | PR-BE-008, PR-FE-005 |
| PR-FE-007 | Frontend | E-07 Results | Call coach: scripts + what-to-bring checklist UI | PR-FE-006 |
| PR-QA-001 | QA | E-06 Matching | Matching regression harness + golden outputs | PR-DATA-003, PR-BE-007 |

## S3 PRs

| PR ID | Team | Epic | Title | Depends On |
| --- | --- | --- | --- | --- |
| PR-ADM-001 | Frontend/Admin | E-09 Admin Console | Admin console shell + auth wiring | PR-FE-001, PR-PLAT-003 |
| PR-BE-009 | Backend | E-09 Admin Console | Admin auth middleware + role-based guards | PR-ADM-001 |
| PR-ADM-002 | Frontend/Admin | E-09 Admin Console | Admin clinic list + search + filters | PR-ADM-001, PR-BE-009 |
| PR-BE-010 | Backend | E-09 Admin Console | Admin clinic CRUD: basics endpoint set | PR-BE-009, PR-DATA-002 |
| PR-ADM-003 | Frontend/Admin | E-09 Admin Console | Clinic basics editor page | PR-ADM-002, PR-BE-010 |
| PR-BE-011 | Backend | E-09 Admin Console | Admin clinic hours endpoints (clinic_hours) | PR-BE-010 |
| PR-ADM-004 | Frontend/Admin | E-09 Admin Console | Clinic hours editor page | PR-ADM-003, PR-BE-011 |
| PR-BE-012 | Backend | E-09 Admin Console | Admin clinic services endpoints (clinic_services) | PR-BE-010 |
| PR-ADM-005 | Frontend/Admin | E-09 Admin Console | Clinic services editor page | PR-ADM-004, PR-BE-012 |
| PR-BE-013 | Backend | E-09 Admin Console | Admin access rules endpoints (access_rules) | PR-BE-010 |
| PR-ADM-006 | Frontend/Admin | E-09 Admin Console | Access rules editor page | PR-ADM-005, PR-BE-013 |
| PR-BE-014 | Backend | E-09 Admin Console | Admin conditional override endpoints (clinic_service_rules) | PR-BE-013 |
| PR-ADM-007 | Frontend/Admin | E-09 Admin Console | Conditional overrides editor page | PR-ADM-006, PR-BE-014 |
| PR-BE-015 | Backend | E-09 Admin Console | Admin pricing endpoints (pricing) | PR-BE-010 |
| PR-ADM-008 | Frontend/Admin | E-09 Admin Console | Pricing editor page | PR-ADM-007, PR-BE-015 |
| PR-BE-016 | Backend | E-09 Admin Console | Admin intake channels endpoints (intake_channels) | PR-BE-010 |
| PR-ADM-009 | Frontend/Admin | E-09 Admin Console | Intake channels editor page | PR-ADM-008, PR-BE-016 |
| PR-BE-017 | Backend | E-09 Admin Console | Sources evidence endpoints (sources) | PR-BE-010 |
| PR-ADM-010 | Frontend/Admin | E-09 Admin Console | Sources/evidence page | PR-ADM-009, PR-BE-017 |
| PR-BE-018 | Backend | E-09 Admin Console | Verification queues API (stale + flagged) | PR-BE-017, PR-QA-001 |
| PR-ADM-011 | Frontend/Admin | E-09 Admin Console | Verification queues UI + one-click verify | PR-ADM-010, PR-BE-018 |

## S4 PRs

| PR ID | Team | Epic | Title | Depends On |
| --- | --- | --- | --- | --- |
| PR-FE-008 | Frontend | E-08 Feedback Loop | Behavior events: click-to-call + navigation events | PR-FE-006, PR-BE-019 |
| PR-BE-019 | Backend | E-08 Feedback Loop | Behavior events ingestion API (behavior_events) | PR-DATA-002 |
| PR-FE-009 | Frontend | E-08 Feedback Loop | Outcome prompt UI (after call) | PR-FE-008, PR-BE-020 |
| PR-BE-020 | Backend | E-08 Feedback Loop | Outcomes API (outcomes table) | PR-DATA-002 |
| PR-NOTIF-001 | Backend | E-08 Notifications | Contact preferences endpoints (opt-in) | PR-BE-001, PR-DATA-002 |
| PR-SEC-002 | Security/Platform | E-11 Security/Privacy | KMS-backed encryption for contact fields | PR-PLAT-003, PR-NOTIF-001 |
| PR-NOTIF-002 | Backend | E-08 Notifications | Notification service: template engine + provider adapters | PR-NOTIF-001, PR-SEC-002 |
| PR-NOTIF-003 | Platform | E-08 Notifications | Scheduler job for +24h follow-up notifications | PR-PLAT-003, PR-NOTIF-002 |
| PR-NOTIF-004 | Backend | E-08 Notifications | Delivery status webhooks + bounce handling | PR-NOTIF-002 |
| PR-FE-010 | Frontend | E-08 Notifications | Opt-in UI: SMS/email follow-up consent on results page | PR-NOTIF-001, PR-FE-006 |
| PR-SEC-003 | Security | E-11 Security/Privacy | Data retention + deletion job for sessions/outcomes/events | PR-PLAT-003, PR-BE-020, PR-NOTIF-002 |
| PR-PLAT-006 | Platform | E-11 Security/Privacy | WAF + rate limiting + bot protection | PR-PLAT-003 |
| PR-QA-002 | QA | E-08 QA | End-to-end tests: intake -> async match -> results -> opt-in -> outcome | PR-FE-010, PR-NOTIF-002, PR-FE-009 |
| PR-QA-003 | QA/SRE | E-12 Launch/Infra | Performance + soak tests (queue depth, worker scaling) | PR-WORK-001, PR-PLAT-005, PR-BE-007 |

# PR Details

Each PR below is designed to be independently reviewable. Dependencies must merge first unless a feature flag allows safe parallel work.

## S0 PRs

Count: 7

### PR-PLAT-001 - Monorepo scaffold + workspace layout

| Team | Platform |
| --- | --- |
| Epic | E-01 Foundations |
| Size | M |
| Dependencies | None |

Scope

Create repo layout: apps/web, apps/api, packages/shared, infra

Add linting, formatting, and pre-commit hooks

Add CODEOWNERS + PR template

Acceptance criteria

Repo builds locally with one command

Lint + format enforced in CI

CODEOWNERS routes reviews correctly

Testing

CI runs on PR; basic smoke test job passes

Rollout / risk

No runtime impact

Primary owners

Platform Eng

### PR-PLAT-002 - CI pipeline: build, test, typecheck, security scan

| Team | Platform |
| --- | --- |
| Epic | E-01 Foundations |
| Size | M |
| Dependencies | PR-PLAT-001 |

Scope

Set up CI jobs for web/api/shared packages

Cache dependencies

Add dependency vulnerability scan (SCA)

Acceptance criteria

PR cannot merge without green CI

Artifacts produced for stage deploy

Testing

Unit tests execute; build artifacts validated

Rollout / risk

No runtime impact

Primary owners

Platform Eng

### PR-DATA-001 - DB migrations framework + PostGIS enablement

| Team | Data/Backend |
| --- | --- |
| Epic | E-02 DB Layer |
| Size | M |
| Dependencies | PR-PLAT-001 |

Scope

Add migration runner (sql or ORM migrations)

Enable PostGIS extension in migrations

Define baseline schema versioning strategy

Acceptance criteria

Migrations apply cleanly on fresh DB

PostGIS extension present and usable

Testing

Migration tests in CI (apply + rollback smoke)

Rollout / risk

No runtime impact

Primary owners

Data Eng

### PR-DATA-002 - DB enums + constraints aligned to schema

| Team | Data/Backend |
| --- | --- |
| Epic | E-02 DB Layer |
| Size | M |
| Dependencies | PR-DATA-001 |

Scope

Create DB enum types for insurance, complaint, travel mode, etc.

Add CHECK constraints and NOT NULL as specified

Add required indexes incl spatial index

Acceptance criteria

Enum values match application validation

Key query indexes exist (including spatial)

Testing

Migration verification queries in CI

Rollout / risk

No runtime impact

Primary owners

Data Eng

### PR-PLAT-003 - IaC baseline: networking, DB, secrets, environments

| Team | Platform |
| --- | --- |
| Epic | E-12 Launch/Infra |
| Size | L |
| Dependencies | PR-PLAT-001, PR-DATA-001 |

Scope

Terraform baseline: VPC, subnets, NAT, firewall, service accounts

Provision managed Postgres (with PostGIS)

Secrets manager integration and env separation (dev/stage/prod)

Acceptance criteria

Dev + stage infra deployable from scratch

Secrets are not committed; injected at deploy time

Testing

Terraform plan/apply in CI for non-prod

Rollout / risk

No prod impact (S0)

Primary owners

SRE/Platform

### PR-PLAT-004 - Observability baseline: logs, traces, metrics dashboards

| Team | Platform |
| --- | --- |
| Epic | E-01 Foundations |
| Size | M |
| Dependencies | PR-PLAT-002 |

Scope

Structured JSON logging with request IDs

Tracing headers propagated web->api->worker

Baseline dashboards (latency, errors, queue depth)

Acceptance criteria

Every request has correlation ID

Dashboards exist for web/api/worker

Testing

Synthetic request test verifies log fields

Rollout / risk

No runtime impact

Primary owners

SRE

### PR-SEC-001 - Threat model + privacy posture (re-identification, triage)

| Team | Security |
| --- | --- |
| Epic | E-11 Security/Privacy |
| Size | S |
| Dependencies | None |

Scope

Document threat model and mitigations

Define PII handling rules; lat/lng rounding requirement

Define retention targets and access controls

Acceptance criteria

Threat model reviewed and approved by security

Security requirements turned into backlog items

Testing

N/A (documentation PR)

Rollout / risk

No runtime impact

Primary owners

Security

## S1 PRs

Count: 11

### PR-BE-001 - Sessions API: POST /sessions with validation

| Team | Backend |
| --- | --- |
| Epic | E-05 Intake |
| Size | M |
| Dependencies | PR-DATA-002, PR-PLAT-004 |

Scope

Implement POST /sessions (anonymous)

Validate enums + required fields

Store privacy-safe location (rounded lat/lng)

Acceptance criteria

Valid intake creates sessions row

Invalid inputs return consistent 4xx errors

Testing

Unit tests for validators; contract tests for endpoint

Rollout / risk

Feature flagged in stage first

Primary owners

Backend Eng

### PR-BE-002 - Triage red-flag evaluator (server-side)

| Team | Backend |
| --- | --- |
| Epic | E-04 Triage Safety |
| Size | M |
| Dependencies | PR-BE-001, PR-DATA-002 |

Scope

Seed triage rules table

Evaluate red flags during session creation

Persist triage_action_taken

Acceptance criteria

Emergency cases return triage_blocked=true and action=ER

Non-emergency continues normal flow

Testing

Unit tests for evaluator with fixtures

Rollout / risk

Always-on safety behavior

Primary owners

Backend Eng

### PR-BE-003 - Match jobs table + enqueue contract

| Team | Backend |
| --- | --- |
| Epic | E-06A Async Matching |
| Size | M |
| Dependencies | PR-DATA-002, PR-BE-001 |

Scope

Add match_jobs table

Create enqueue function (idempotent)

Return match_job_id in session response

Acceptance criteria

Same session cannot create duplicate active job

Job starts in queued state

Testing

DB tests for idempotency

Rollout / risk

Stage-only initially

Primary owners

Backend Eng

### PR-PLAT-005 - Queue + DLQ provisioning for match jobs

| Team | Platform |
| --- | --- |
| Epic | E-06A Async Matching |
| Size | M |
| Dependencies | PR-PLAT-003, PR-BE-003 |

Scope

Provision queue topic/subscription + DLQ

Set retry and dead-letter policies

Access control for publisher/consumer

Acceptance criteria

Messages land in queue from API

DLQ captures poison messages

Testing

Publish/consume smoke test in CI (non-prod)

Rollout / risk

Stage-first

Primary owners

SRE/Platform

### PR-BE-004 - Match job status endpoint: GET /match-jobs/:id

| Team | Backend |
| --- | --- |
| Epic | E-06A Async Matching |
| Size | S |
| Dependencies | PR-BE-003 |

Scope

Return status, timestamps, error fields

Auth: public can read only for their session token

Rate limit safe defaults

Acceptance criteria

Client can poll without leaking other sessions

Stable response schema

Testing

Contract tests

Rollout / risk

No behavior change beyond endpoint

Primary owners

Backend Eng

### PR-WORK-001 - Worker skeleton: consume, heartbeat, complete/fail

| Team | Backend/Worker |
| --- | --- |
| Epic | E-06A Async Matching |
| Size | M |
| Dependencies | PR-PLAT-005, PR-BE-003 |

Scope

Create worker service project

Consume queue messages

Update match_jobs status transitions and attempts

Acceptance criteria

Worker processes a test job end-to-end

Failures increment attempts and eventually DLQ

Testing

Unit tests for status transitions

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-FE-001 - App shell + global disclaimers + basic routing

| Team | Frontend |
| --- | --- |
| Epic | E-03 Website Shell |
| Size | M |
| Dependencies | PR-PLAT-001 |

Scope

Header/footer, disclaimer component, accessibility baseline

Route skeleton for Intake, Loading, Results, Emergency

Acceptance criteria

All pages render on mobile and desktop

Disclaimer appears where required

Testing

Playwright smoke test: routes load

Rollout / risk

No prod impact yet

Primary owners

Frontend Eng

### PR-FE-002 - Intake state machine + stepper

| Team | Frontend |
| --- | --- |
| Epic | E-03 Website Shell |
| Size | M |
| Dependencies | PR-FE-001 |

Scope

Implement stepper + conditional branching

Persist draft intake in local storage

Basic analytics events for step progression

Acceptance criteria

User can move forward/back safely

State persists on refresh

Testing

Unit tests for state machine

Rollout / risk

No prod impact yet

Primary owners

Frontend Eng

### PR-FE-003 - Intake screens v1: complaint, insurance, zip/location, travel

| Team | Frontend |
| --- | --- |
| Epic | E-05 Intake |
| Size | M |
| Dependencies | PR-FE-002 |

Scope

Build one-question-per-screen forms

Validation and error UX

Support optional language toggle if enabled

Acceptance criteria

All required fields collected

Validation matches backend enums

Testing

Component tests for validation

Rollout / risk

No prod impact yet

Primary owners

Frontend Eng

### PR-FE-004 - Submit intake to API + handle triage response

| Team | Frontend |
| --- | --- |
| Epic | E-04/Triage + E-05 Intake |
| Size | M |
| Dependencies | PR-BE-001, PR-BE-002, PR-FE-003 |

Scope

POST /sessions integration

If triage_blocked => show Emergency screen

Else transition to Loading page with match_job_id

Acceptance criteria

Emergency path blocks results

Normal path starts matching

Testing

Integration tests with mocked API

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-FE-005 - Loading + polling page for async matching

| Team | Frontend |
| --- | --- |
| Epic | E-06A Async Matching |
| Size | M |
| Dependencies | PR-BE-004, PR-FE-004 |

Scope

Poll /match-jobs/:id with backoff

Timeout + retry UX

Telemetry: time-to-done

Acceptance criteria

UI transitions to results when done

Failure shows retry action

Testing

Playwright test: polling flow

Rollout / risk

Stage-first

Primary owners

Frontend Eng

## S2 PRs

Count: 10

### PR-BE-005 - Matching Phase 1: hard filters (eligibility, service, plan, radius)

| Team | Backend/Worker |
| --- | --- |
| Epic | E-06 Matching |
| Size | L |
| Dependencies | PR-WORK-001, PR-DATA-002 |

Scope

Implement Phase 1 filters with PostGIS distance

Apply access_rules and clinic_services

Apply clinic_service_rules overrides when present

Acceptance criteria

Filtered set contains only eligible clinics

No false positives for insurance/service constraints

Testing

Unit tests with clinic fixtures

Rollout / risk

Stage-first; behind match_engine_v1 flag

Primary owners

Backend Eng

### PR-DATA-003 - Seed harness: synthetic clinics + scenarios for testing

| Team | Data/Backend |
| --- | --- |
| Epic | E-02 DB Layer |
| Size | M |
| Dependencies | PR-DATA-002 |

Scope

Seed data generator for clinics/hours/services/rules/pricing

Scenario sets for regression tests

Idempotent reset scripts

Acceptance criteria

Developers can seed local DB with one command

Seed covers each insurance/service scenario

Testing

CI job loads seeds and runs smoke queries

Rollout / risk

No prod impact

Primary owners

Data Eng

### PR-BE-006 - Matching Phase 2: scoring framework + weights config

| Team | Backend/Worker |
| --- | --- |
| Epic | E-06 Matching |
| Size | L |
| Dependencies | PR-BE-005, PR-DATA-003 |

Scope

Implement scoring dimensions and weights config file

Transit penalty support

Freshness/load penalties hooks (stubs)

Acceptance criteria

Scores computed deterministically

Weights can be changed without code changes (config)

Testing

Golden tests for 10 scenarios

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-DATA-004 - Freshness scoring view + integration

| Team | Data/ML |
| --- | --- |
| Epic | E-06 Matching |
| Size | M |
| Dependencies | PR-DATA-002, PR-BE-006 |

Scope

Implement view for clinic freshness/verification staleness

Expose function to scoring layer

Acceptance criteria

Stale clinics are penalized per spec

View is indexed/performant

Testing

Explain analyze in CI for view query

Rollout / risk

No prod impact

Primary owners

Data/ML

### PR-DATA-005 - Load-balancing penalty view + integration

| Team | Data/ML |
| --- | --- |
| Epic | E-06 Matching |
| Size | M |
| Dependencies | PR-DATA-002, PR-BE-006 |

Scope

Implement recommendation load view (avoid flooding top clinics)

Integrate into scoring layer

Acceptance criteria

High-load clinics receive penalty

Penalty visible in debug payload

Testing

Unit + query performance tests

Rollout / risk

Stage-first

Primary owners

Data/ML

### PR-BE-007 - Matching Phase 3: bucket + rank + write recommendations

| Team | Backend/Worker |
| --- | --- |
| Epic | E-06 Matching |
| Size | M |
| Dependencies | PR-BE-006, PR-DATA-004, PR-DATA-005 |

Scope

Implement buckets (best_match, walk_in_today, low_cost, backup)

Persist recommendations with subscores and reason codes

Attach debug payload to match job record

Acceptance criteria

Recommendations exist for completed jobs

Buckets are stable and ranked correctly

Testing

Golden regression tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-BE-008 - Recommendations read API: GET /sessions/:id/recommendations

| Team | Backend |
| --- | --- |
| Epic | E-07 Results |
| Size | S |
| Dependencies | PR-BE-007 |

Scope

Read recommendations + clinic details for UI

Return bucketed response shape

Ensure privacy-safe output (no raw lat/lng)

Acceptance criteria

Results endpoint returns buckets with required fields

No PII leakage

Testing

Contract tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-FE-006 - Results page v1: bucket sections + clinic cards

| Team | Frontend |
| --- | --- |
| Epic | E-07 Results |
| Size | M |
| Dependencies | PR-BE-008, PR-FE-005 |

Scope

Render buckets and clinic cards

Hours/eligibility/cost badges

Empty-state messaging

Acceptance criteria

Results render correctly for seeded scenarios

UI remains accessible on mobile

Testing

Playwright test: results render from fixture

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-FE-007 - Call coach: scripts + what-to-bring checklist UI

| Team | Frontend |
| --- | --- |
| Epic | E-07 Results |
| Size | S |
| Dependencies | PR-FE-006 |

Scope

Display guided call script per clinic

Show documents checklist pulled from rules

Copy-to-clipboard support

Acceptance criteria

User sees a clear plan of action per clinic

Checklist reflects clinic requirements

Testing

Component tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-QA-001 - Matching regression harness + golden outputs

| Team | QA |
| --- | --- |
| Epic | E-06 Matching |
| Size | M |
| Dependencies | PR-DATA-003, PR-BE-007 |

Scope

Define 20 canonical scenarios and expected top results

Run nightly in CI against staging DB snapshot

Report diffs in PR checks

Acceptance criteria

Any scoring change shows explicit diff

Engine remains deterministic

Testing

CI integration

Rollout / risk

No prod impact

Primary owners

QA

## S3 PRs

Count: 21

### PR-ADM-001 - Admin console shell + auth wiring

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | M |
| Dependencies | PR-FE-001, PR-PLAT-003 |

Scope

Admin login screen + protected routes

Role handling (admin/editor/viewer)

Session timeout behavior

Acceptance criteria

Unauthenticated users cannot access admin

Roles restrict write operations

Testing

E2E login test

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-009 - Admin auth middleware + role-based guards

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | M |
| Dependencies | PR-ADM-001 |

Scope

Implement auth verification for admin endpoints

RBAC guards per role

Audit metadata attached to writes

Acceptance criteria

All admin endpoints enforce auth

Audit includes admin identity

Testing

Unit tests for RBAC

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-002 - Admin clinic list + search + filters

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-ADM-001, PR-BE-009 |

Scope

Clinic list table with search by name/county

Filters: active, stale, last_verified

Pagination

Acceptance criteria

Admin can find any clinic quickly

Pagination works at scale

Testing

Playwright test for list/search

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-010 - Admin clinic CRUD: basics endpoint set

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | M |
| Dependencies | PR-BE-009, PR-DATA-002 |

Scope

GET/PUT clinic basics (clinics table)

Validation rules + optimistic concurrency

Return updated verification metadata

Acceptance criteria

Edits persist and are visible to matching engine

Concurrent edits are detected

Testing

Contract tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-003 - Clinic basics editor page

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-ADM-002, PR-BE-010 |

Scope

Editable form for clinic basics

Inline validation + save states

Show last_verified and notes

Acceptance criteria

Admin can edit/save

Errors are understandable

Testing

Component + e2e tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-011 - Admin clinic hours endpoints (clinic_hours)

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-BE-010 |

Scope

CRUD endpoints for clinic_hours

Validate time formats + walk-in fields

Return normalized hours for UI

Acceptance criteria

Hours edits are consistent

Walk-in config supported

Testing

Contract tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-004 - Clinic hours editor page

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-ADM-003, PR-BE-011 |

Scope

Weekly hours grid + walk-in toggles

Copy hours across days

Validation UX

Acceptance criteria

Hours can be edited quickly

Invalid times rejected

Testing

E2E tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-012 - Admin clinic services endpoints (clinic_services)

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-BE-010 |

Scope

CRUD clinic_services per clinic

Validate insurance acceptance per service flags

Return for UI

Acceptance criteria

Service flags saved correctly

Matching uses updated services

Testing

Contract + unit tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-005 - Clinic services editor page

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-ADM-004, PR-BE-012 |

Scope

Service matrix editor by insurance

Quick toggles for common patterns

Save + diff view

Acceptance criteria

Admin can set service availability quickly

Changes reflect in matching regression tests

Testing

E2E tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-013 - Admin access rules endpoints (access_rules)

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-BE-010 |

Scope

CRUD access_rules per clinic

Docs required + residency + new patient acceptance

Validate enums and arrays

Acceptance criteria

Rules saved and used by matching engine

Docs required appear in call coach UI

Testing

Contract tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-006 - Access rules editor page

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-ADM-005, PR-BE-013 |

Scope

Form with residency, new-patient, documents required

Tooltips for policy meaning

Save + audit display

Acceptance criteria

Admin edits rules without confusion

UI prevents invalid combinations

Testing

E2E tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-014 - Admin conditional override endpoints (clinic_service_rules)

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | M |
| Dependencies | PR-BE-013 |

Scope

CRUD overrides per (clinic, service, insurance)

Support eligibility_override + notes

Return resolved view for debugging

Acceptance criteria

Overrides persist and affect Phase 1 filter/scoring

Resolved output is explainable

Testing

Unit + contract tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-007 - Conditional overrides editor page

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-ADM-006, PR-BE-014 |

Scope

Rule builder UI (service + insurance + override)

Validation and preview resolved output

Bulk import/export CSV

Acceptance criteria

Admins can model real-world exceptions

No accidental rule conflicts

Testing

E2E tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-015 - Admin pricing endpoints (pricing)

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-BE-010 |

Scope

CRUD pricing per clinic/service

Validate bands and currency

Return for UI and scoring

Acceptance criteria

Pricing visible in low-cost bucket logic

Invalid price values rejected

Testing

Contract tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-008 - Pricing editor page

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-ADM-007, PR-BE-015 |

Scope

Pricing table editor + presets

Display implied budget band fit

Save + audit

Acceptance criteria

Admin can maintain pricing quickly

Pricing affects scoring in regression suite

Testing

E2E tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-016 - Admin intake channels endpoints (intake_channels)

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-BE-010 |

Scope

CRUD intake channels per clinic

Validate phone/SMS/web fields

Return normalized list

Acceptance criteria

Channels appear correctly in clinic cards

Invalid formats rejected

Testing

Contract tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-009 - Intake channels editor page

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-ADM-008, PR-BE-016 |

Scope

Editor for call/text/online

Validation + test-call shortcuts

Save + audit

Acceptance criteria

Admin can update contact routes fast

Clinic cards show correct actions

Testing

E2E tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-017 - Sources evidence endpoints (sources)

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-BE-010 |

Scope

CRUD sources records

Link sources to specific fields/updates

Support 'verified_by' and timestamps

Acceptance criteria

Each material clinic claim can cite a source

Sources visible in admin UI

Testing

Contract tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-010 - Sources/evidence page

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | S |
| Dependencies | PR-ADM-009, PR-BE-017 |

Scope

Evidence list + add source modal

Field mapping selector

Upload link/note format validation

Acceptance criteria

Admins can attach sources in <1 minute

Evidence visible and searchable

Testing

E2E tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-018 - Verification queues API (stale + flagged)

| Team | Backend |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | M |
| Dependencies | PR-BE-017, PR-QA-001 |

Scope

Compute stale clinics queue

Compute flagged queue from outcomes/events

Expose endpoints with pagination

Acceptance criteria

Queues are stable and actionable

Query performance acceptable at scale

Testing

Query performance tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-ADM-011 - Verification queues UI + one-click verify

| Team | Frontend/Admin |
| --- | --- |
| Epic | E-09 Admin Console |
| Size | M |
| Dependencies | PR-ADM-010, PR-BE-018 |

Scope

Queue pages with filters

Verify action updates freshness

Bulk verify tools for campaigns

Acceptance criteria

Verification updates reflect in freshness scoring

Actions are audited

Testing

E2E tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

## S4 PRs

Count: 14

### PR-FE-008 - Behavior events: click-to-call + navigation events

| Team | Frontend |
| --- | --- |
| Epic | E-08 Feedback Loop |
| Size | S |
| Dependencies | PR-FE-006, PR-BE-019 |

Scope

Emit events for call clicks, directions, copy script

Batch send events to backend

Add consent/notice text where needed

Acceptance criteria

Events recorded reliably

No PII sent in events

Testing

Unit tests for event emitter

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-019 - Behavior events ingestion API (behavior_events)

| Team | Backend |
| --- | --- |
| Epic | E-08 Feedback Loop |
| Size | M |
| Dependencies | PR-DATA-002 |

Scope

POST /events to write behavior_events

Rate limiting + basic abuse controls

Correlation to session

Acceptance criteria

Events persisted and queryable

Rate limit prevents flooding

Testing

Contract tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-FE-009 - Outcome prompt UI (after call)

| Team | Frontend |
| --- | --- |
| Epic | E-08 Feedback Loop |
| Size | M |
| Dependencies | PR-FE-008, PR-BE-020 |

Scope

Show outcome prompt 30-60 min after call click

Capture yes/no outcomes + notes

Graceful dismiss behavior

Acceptance criteria

Outcome submitted successfully

Prompt appears only when eligible

Testing

Playwright tests

Rollout / risk

Stage-first

Primary owners

Frontend Eng

### PR-BE-020 - Outcomes API (outcomes table)

| Team | Backend |
| --- | --- |
| Epic | E-08 Feedback Loop |
| Size | M |
| Dependencies | PR-DATA-002 |

Scope

POST /sessions/:id/outcomes

Validate enums and store outcomes

Expose admin read for verification queues

Acceptance criteria

Outcome records created and linked

Admin can see aggregated failure reasons

Testing

Contract + unit tests

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-NOTIF-001 - Contact preferences endpoints (opt-in)

| Team | Backend |
| --- | --- |
| Epic | E-08 Notifications |
| Size | M |
| Dependencies | PR-BE-001, PR-DATA-002 |

Scope

Capture phone/email opt-in and preferred channel

Encrypt contact fields at rest (hook to KMS)

Store audit of consent timestamp

Acceptance criteria

Opt-in required before any send

Encrypted fields confirmed in DB

Testing

Unit + contract tests

Rollout / risk

Feature-flag notifications

Primary owners

Backend Eng

### PR-SEC-002 - KMS-backed encryption for contact fields

| Team | Security/Platform |
| --- | --- |
| Epic | E-11 Security/Privacy |
| Size | M |
| Dependencies | PR-PLAT-003, PR-NOTIF-001 |

Scope

Provision KMS keys

Implement envelope encryption helper in backend

Key rotation plan documented

Acceptance criteria

Contacts stored encrypted; decryption only in backend runtime

Rotation documented

Testing

Crypto unit tests + integration test

Rollout / risk

Stage-first

Primary owners

Security + Platform

### PR-NOTIF-002 - Notification service: template engine + provider adapters

| Team | Backend |
| --- | --- |
| Epic | E-08 Notifications |
| Size | L |
| Dependencies | PR-NOTIF-001, PR-SEC-002 |

Scope

Template system for SMS/email (locale-ready)

Provider adapters (SMS + email) behind feature flags

Write delivery attempts to notifications_sent

Acceptance criteria

Templates render correctly for sample sessions

notifications_sent rows written for each attempt

Testing

Unit tests for templates; mocked provider tests

Rollout / risk

Stage-first; provider keys in secrets

Primary owners

Backend Eng

### PR-NOTIF-003 - Scheduler job for +24h follow-up notifications

| Team | Platform |
| --- | --- |
| Epic | E-08 Notifications |
| Size | M |
| Dependencies | PR-PLAT-003, PR-NOTIF-002 |

Scope

Provision scheduler + job runner (Cloud Scheduler/Run Jobs)

Query eligible sessions and enqueue notifications

Throttle per minute to protect providers

Acceptance criteria

Follow-up job runs in stage daily

Throttling and retries work

Testing

Integration tests with fake clock

Rollout / risk

Stage-first

Primary owners

SRE/Platform

### PR-NOTIF-004 - Delivery status webhooks + bounce handling

| Team | Backend |
| --- | --- |
| Epic | E-08 Notifications |
| Size | M |
| Dependencies | PR-NOTIF-002 |

Scope

Webhook endpoints for provider delivery callbacks

Update notifications_sent delivery_status

Alert on high failure rates

Acceptance criteria

Delivery status updates within minutes

Failures visible in dashboards

Testing

Contract tests for webhook signatures

Rollout / risk

Stage-first

Primary owners

Backend Eng

### PR-FE-010 - Opt-in UI: SMS/email follow-up consent on results page

| Team | Frontend |
| --- | --- |
| Epic | E-08 Notifications |
| Size | S |
| Dependencies | PR-NOTIF-001, PR-FE-006 |

Scope

Consent UI toggle and phone/email capture

Copy explaining follow-up purpose

Error UX for invalid phone/email

Acceptance criteria

No opt-in means no messages

Valid opt-in stores preferences

Testing

Component tests

Rollout / risk

Feature-flagged

Primary owners

Frontend Eng

### PR-SEC-003 - Data retention + deletion job for sessions/outcomes/events

| Team | Security |
| --- | --- |
| Epic | E-11 Security/Privacy |
| Size | M |
| Dependencies | PR-PLAT-003, PR-BE-020, PR-NOTIF-002 |

Scope

Implement retention policy (e.g., 90/180 days configurable)

Deletion job with logs + safeguards

Admin-only endpoint to request deletion by session_id

Acceptance criteria

Expired data removed on schedule

Deletion does not break referential integrity

Testing

Integration tests on a temp DB

Rollout / risk

Stage-first

Primary owners

Security

### PR-PLAT-006 - WAF + rate limiting + bot protection

| Team | Platform |
| --- | --- |
| Epic | E-11 Security/Privacy |
| Size | M |
| Dependencies | PR-PLAT-003 |

Scope

Configure Cloud Armor/WAF rules

Rate limit sensitive endpoints (sessions/events)

Add allowlist for admin access as needed

Acceptance criteria

Traffic spikes are handled safely

Abuse attempts are blocked

Testing

Load test + rule verification

Rollout / risk

Stage-first then prod

Primary owners

SRE/Security

### PR-QA-002 - End-to-end tests: intake -> async match -> results -> opt-in -> outcome

| Team | QA |
| --- | --- |
| Epic | E-08 QA |
| Size | M |
| Dependencies | PR-FE-010, PR-NOTIF-002, PR-FE-009 |

Scope

Playwright suite across critical user journeys

Test seeded scenarios and error paths

Run in CI on staging deployments

Acceptance criteria

E2E suite passes reliably

Regression failures block merges

Testing

CI integration

Rollout / risk

No prod impact

Primary owners

QA

### PR-QA-003 - Performance + soak tests (queue depth, worker scaling)

| Team | QA/SRE |
| --- | --- |
| Epic | E-12 Launch/Infra |
| Size | M |
| Dependencies | PR-WORK-001, PR-PLAT-005, PR-BE-007 |

Scope

Load test matching throughput

Validate autoscaling parameters

Alert thresholds for queue depth and latency

Acceptance criteria

SLO targets achievable at expected traffic

Scaling proven

Testing

k6/locust tests executed in stage

Rollout / risk

Stage-first

Primary owners

QA + SRE